Members

_  هنا محمد عبد الشافى عبد المنعم
 
_ سلمى احمد سيد احمد

_ بسنت صابر السيد علي

_ عبدالرحمن عزام جاد الموالي قرني

_ محمود صابر عبدالعليم حسن

Project Planning & Management

Data Analysis

SEER-Cancer-Data-Analysis

SEER-Cancer-Data-Analysis

Overview

This project focuses on the exploratory analysis of a comprehensive oncology dataset spanning from 2018 to 2023. The data encompasses several major cancer types, including prostate, colon and rectum, lung and bronchus, stomach, liver, thyroid, leukemia, and breast cancer.

Overview

This project focuses on the exploratory analysis of a comprehensive oncology dataset spanning from 2018 to 2023. The data encompasses several major cancer types, including prostate, colon and rectum, lung and bronchus, stomach, liver, thyroid, leukemia, and breast cancer.

Objectives

The primary objective is to uncover underlying trends, patterns, and relationships between various patient and clinical variables. Specifically, the project aims to analyze how demographics (age, gender, race), diagnostic details (tumor size), and treatment paths (radiation, chemotherapy, time from diagnosis to treatment) correlate with patient outcomes (survival months, vital records, and cause-specific death).

Objectives

The primary objective is to uncover underlying trends, patterns, and relationships between various patient and clinical variables. Specifically, the project aims to analyze how demographics (age, gender, race), diagnostic details (tumor size), and treatment paths (radiation, chemotherapy, time from diagnosis to treatment) correlate with patient outcomes (survival months, vital records, and cause-specific death).

Scope:

The project scope includes data cleaning, transformation, relational data modeling, and the creation of an interactive Power BI dashboard to visualize the findings. The scope explicitly excludes predictive machine learning modeling; all insights will be derived from descriptive and exploratory data analysis.

Scope:

The project scope includes data cleaning, transformation, relational data modeling, and the creation of an interactive Power BI dashboard to visualize the findings. The scope explicitly excludes predictive machine learning modeling; all insights will be derived from descriptive and exploratory data analysis.

| Phase | Milestone | Deliverable |
| --- | --- | --- |
| Phase 1 | Data Acquisition | Securely access and consolidate the 2018-2023 cancer dataset. |
| Phase 2 | Data Cleaning & Preprocessing | Handled missing values, standardized formats, and clean dataset ready for analysis. |
| Phase 3 | Exploratory Data Analysis (EDA) | Initial statistical summaries and identified data trends. |
| Phase 4 | Data Modeling (Power BI) | Relational model established (e.g., star schema) to connect patient tables with treatment tables. |
| Phase 5 | Dashboard Creation | Fully functional, interactive Power BI dashboard featuring DAX calculations and tailored visuals. |
| Phase 6 | Final Presentation | Project documentation and final presentation of insights to stakeholders. |

Project Plan

Since this project relies on a sequential data pipeline, the timeline is structured by major milestones.

Project Plan

Since this project relies on a sequential data pipeline, the timeline is structured by major milestones.

Task Assignment & Roles

Task Assignment & Roles

| Team Member | Role & Responsibilities |
| --- | --- |
| عبدالرحمن عزام جاد الموالي قرني بسنت صابر السيد علي | Data Cleaning & Insights Extraction: Responsible for the initial data quality checks, handling missing/inconsistent values in Power Query, and identifying the initial trends. |
| هنا محمد عبد الشافى عبد المنعم | Data Transformation & Modeling: Responsible for structuring the data relationships (1-to-many, etc.) in Power BI to ensure smooth cross-filtering and accurate analysis. |
| محمود صابر عبدالعليم حسن | DAX Engineering: Responsible for writing complex Data Analysis Expressions (DAX) to create calculated columns, measures, and aggregations (e.g., average survival rates by treatment). |
| سلمى احمد سيد احمد | Visualization & Dashboarding: Co-leads the design of the user interface, selecting the most effective charts and graphs to represent the relationships discovered. |
| بسنت صابر السيد علي | Visualization & Dashboarding: Co-leads the dashboard creation, ensuring interactive elements (slicers, drill-downs) function correctly and the final layout is intuitive. |

Risk Assessment & Mitigation Plan

Risk Assessment & Mitigation Plan

| Risk | Mitigation Strategy |
| --- | --- |
| Data Privacy Constraints | Ensure all patient IDs and identifiable information are fully anonymized before analysis begins. Do not export raw data outside of the secure project environment. |
| Missing or Incomplete Values | Member 1 will document a clear strategy for handling nulls (e.g., dropping rows for critical missing clinical data or imputing/grouping missing categorical data). |
| Hardware Limitations | Large datasets can slow down Power BI. Member 2 will optimize the data model by removing unnecessary columns early in Power Query and summarizing data where possible to reduce file size. |

Key Performance Indicators (KPIs)

Key Performance Indicators (KPIs)

- Data Quality Score: The percentage of records successfully cleaned and utilized in the final dashboard versus the number of records dropped due to errors or missing critical fields.

- Visual Render Time: The dashboard should load and respond to cross-filtering (e.g., when a user clicks on "Breast Cancer" or "Chemotherapy") within 3 to 5 seconds to ensure a smooth user experience.

- Insight Generation: The successful identification and documentation of at least 3 to 5 highly significant correlations (e.g., survival rates based on time-to-treatment) that answer the core exploratory objectives.

- Data Quality Score: The percentage of records successfully cleaned and utilized in the final dashboard versus the number of records dropped due to errors or missing critical fields.

- Visual Render Time: The dashboard should load and respond to cross-filtering (e.g., when a user clicks on "Breast Cancer" or "Chemotherapy") within 3 to 5 seconds to ensure a smooth user experience.

- Insight Generation: The successful identification and documentation of at least 3 to 5 highly significant correlations (e.g., survival rates based on time-to-treatment) that answer the core exploratory objectives.